09/26/2023: building up discord for group conversation and meeting

09/29/2023: setting meeting time to be every week on Mondays 20:00

09/30/2023: set up GitHub link for our group project

10/02/2023: first meeting comes up, split the work into UI, database and user interface which we decide to added from the first design in order to protect the user’s information security 3 parts and try to solve them on the first week and let each to be well tested and we choose Vue to be front-end language and java to be back-end language

10/09/2023: delay the meeting of this week to be on Tuesday 20:00. Recreating a new GitHub link to replace the previous one, because the last one was kind of broken.

10/10/2023: long meeting for 2 people of sharing the JRE file and check what we do for last week. We have the database and user interface was been set up, but we have no clue for the UI part since the developer who are in charge for it not showing up. Reset another meeting on 10/13/2023 20:00 in order to check the work of the UI stuff and decide to have 2 different file for saving data of the user and the data for the user.

10/13/2023: still not able to see the work of the UI stuff. The team decide to drop the original thought of using Vue as the front-end language and go straight to using JavaFX since in that way we could do the UI part with out the developer who are in charge for that. We, set up the job for this week to be merge of database and User Ui, doing JavaFX for it.